## Slide 2: Leigh Road.
1. Uneven surfaces. Worst outside 51/52. Very bumpy and patchy and worn away.
00238682 Job raised to hand patch a section of uneven footpath outside 51/52 on 24/04/25. It will get completed when the schedule allows. The raising of kerbs and demarcation line between footpath and carriageway would be an improvement and put forward under the LHFIG scheme.

## Slide 3
Leigh Road.
2. 55a/56 Leigh Road
Footway not complete to fence, weeds growing and encroaching on footway.

## Slide 4: Pietra to Tollgate.
3. Trip hazard with uneven paving stones all the way to Tollgate. No other path to use.
00238686 ​ We have closed your case because the work has been completed.
Pietra to Ham Green.
4. 399-397 Ham Green
Really uneven and trip hazard of stone path. Repair to be in keeping with current materials to preserve conservation area of the village and not tarmac.