## Slide 2: The Common – new bus shelter to Station Road
55. 3 Lions entrance – bumpy and crumbling all over the place
56. No. 345 – 343. Breaking up, loose stones, incomplete footway.
00240812 This section included on the forward plan for footpath scheme.​
00240814 A discretionary hand patching job has been raised for this section. It will get completed when the schedule allows. ​

## Slide 3: The Common – new bus shelter to Station Road
57. No. 340-336. Raised piece of tarmac at edge to road creating trip hazard when on footway.
00240816 This issue does not meet the intervention levels for repair. Checked 01/05/25

## Slide 4: The Common – new bus shelter to Station Road
58. No. 335.
Rough edges to road, footway falling apart, stoney surface.
00240817 Your case has been assigned to an officer for investigation.​

## Slide 5: The Common – zebra crossing to the shop
00240820 There are no safety concerns with the integrity of the footway and nor are there concerns meeting the intervention levels for repair. ​
59. Tarmac disappearing. Muddy dip in middle of footway.